# Test Plan

Test Plan ID: 123456

## Test Plan Name: Test Plan for terminal-X website

Version: 1.0

Date: 11-1-2024

### 1. Introduction

This test plan describes the testing activities that will be performed for the terminalXi website. The purpose of this test plan is to ensure that the website meets the requirements of the stakeholders and that it is free of defects.

### 2. Scope

The scope of this test plan includes the following:

* All pages on the website
* All functionality on the website
* All data on the website

### 3. Objectives

The objectives of this test plan are to:

* Verify that the website meets the requirements of the stakeholders
* Identify any defects in the website
* Ensure that the website is free of security vulnerabilities

### 4. Approach

The following approach will be used to test the website:

* Utilize a combination of manual and automated testing.
* Exploratory testing will be used to identify any obvious defects in the website.
* Functional testing will be used to verify that the website meets the requirements of the stakeholders.
* Usability testing will be used to verify that advanced search clear and easy to use.
* Security testing will be used to identify and fix any security vulnerabilities in the website.

### 5. Resources

The following resources will be needed to test the website:

* A testing team of 3 people
* A testing environment that is similar to the production environment
* A testing budget of $20,000

### 6. Schedule

The following schedule will be used to test the website:

* The testing team will be formed on 11th Jan.
* The testing environment will be set up on 11th Jan.
* Exploratory testing will be performed from on 18th Jan.
* Functional testing will be performed on 18th Jan.
* The testing team will be disbanded on 18th Jan.

### 7. Deliverables

The following deliverables will be produced as a result of this test plan:

* A test report that documents the results of the testing activities
* A list of any defects that were found during testing
* A plan for fixing any defects that were found during testing

### 9. Revisions

This test plan was last revised on .